TASK 2: AGILE PLANNING AND DEVOPS WORKFLOW

Project Title: Dockerized Book Issue and Return System
Name: Swar Sawalkar
Roll No.: 23104B0023
Department: CMPN | Subject: DevOps Lab

Project Repository: https://github.com/swar071005/Devops_Project
Academic Year: 2026–2027

1. Objective

The objective of this task is to plan the Book Issue and Return System using Agile methodologies and establish a systematic DevOps workflow. The project is divided into smaller tasks with defined priorities, acceptance criteria, and deliverables to ensure efficient development, testing, integration, and deployment.

2. Project Overview

The Book Issue and Return System is a Java-based application developed using Spring Boot and a database for managing book records and issue/return operations. Docker is used to containerize the application to ensure consistent execution across different environments.

The project follows Agile principles for task management and DevOps practices for version control, testing, containerization, and deployment.

3. User Stories and Acceptance Criteria

ID; User Story; Acceptance Criteria. US-01; As a librarian, I want to view available books.; Book records can be retrieved successfully.. US-02; As a librarian, I want to issue books to borrowers.; Valid issue requests are recorded, and unavailable books cannot be issued.. US-03; As a librarian, I want to record book returns.; Return records are saved, and book availability is updated.. US-04; As a user, I want book data to be stored permanently.; Database operations work correctly, and data persists.. US-05; As a developer, I want to run the application using Docker.; The Docker image builds and the container starts successfully.. US-06; As a developer, I want automated testing and version control.; Code changes are committed, tested, reviewed, and documented..

4. Product Backlog and Task Planning

The product backlog contains the tasks required to develop, test, and deploy the application.

Task ID; Task Description; Priority. T01; Analyse project requirements; High. T02; Prepare user stories and product backlog; High. T03; Configure Git repository and branches; High. T04; Design application architecture and database; High. T05; Implement Book model and repository; High. T06; Implement book listing and service operations; High. T07; Develop book issue functionality; High. T08; Develop book return functionality; High. T09; Configure database connectivity; High. T10; Write and execute automated tests; High. T11; Create Dockerfile; High. T12; Configure Docker Compose; Medium. T13; Build and run the Dockerized application; High. T14; Prepare project documentation; Medium. T15; Review, merge code, and collect evidence; High.

5. Agile Methodology

Agile methodology divides project development into small, manageable iterations called sprints. Each sprint focuses on completing a set of tasks and verifying the results.

The project can be organized into three sprints:

- Sprint 1 – Planning and Setup: Requirement analysis, user stories, Git configuration, architecture design, and database setup.

- Sprint 2 – Development and Testing: Book management, issue/return functionality, database integration, and automated testing.

- Sprint 3 – Containerization and Deployment: Docker configuration, application execution, final testing, documentation, code review, and evidence collection.

At the end of each sprint, the completed work is reviewed and any remaining tasks are moved to the backlog.

6. Evidence and Screenshots